## Slide 1: Software Development Process Agile Development Methods
Team Teaching Software Engineering Courses Department of Information Technology
Malang State Polytechnic
Software Development Process (2)
Translated from Indonesian to English - www.onlinedoctranslator.com

## Slide 2: Objective
To explain Agile Development Methods which is a software development methodology
Agile Development Methods software development processes and models

## Slide 3: Agile Development Methods
The Agile Model is a software development process that developed in 1990. This methodology, known as agile development methods, prioritizes flexibility regarding changes that occur during development. Agile models include Rational Unified Process (1994), Scrum (1995), Crystal, Extreme Programming (1996), and Adaptive Software Development, Feature Driven Development, and Dynamic Systems Development Method (DSDM) (1995). And finally, in 2001, the Agile Modeling (AM) development process was formed.

## Slide 4: Agile Modeling (AM) Development Process
Done in iteration or repetition. If a software development project is carried out using the agile method, then during the work period there will always be an iterative development process.

## Slide 5: 12 Principles of Agile Development Methods
The top priority is to satisfy clients by producing valuable software quickly and regularly
Ready for changing needs. Agile processes leverage change for the client's benefit
Produce software that works routinely, from a few weeks to several months, with an emphasis on short time periods
Business partners and software developers must work together throughout the project
The project development environment has a motivational atmosphere. Give them the environment and support they need, and trust them to get the job done well
The most efficient and effective method for exchanging information from and within a development team is by direct communication
Notes: Explained in general terms each basic activity in software development. In detail and in depth, it will be discussed at subsequent meetings

## Slide 6
Working software is the ultimate measure of a team's progress
Agile processes support continuous development with a consistent development pace
Attention to technical and design details will increase agility
Simplicity (maximizing the amount of work yet to be done) is very important
Self-organizing teams support good software architecture, requirements, and design
Periodically, the development team reflects on how to make development more effective, then adjusts the way they work.

## Slide 7: Benefits of Agile development methods
High-value & working App system
Iterative, incremental, evolutionary
Cost control & value-driven development
High-quality production
Flexible & risk management
Collaboration
Self-organizing, self-managing teams

## Slide 8: High-value & working App system
Software can be produced that has a high selling value, manufacturing costs can be reduced and the software can run well

## Slide 9: Iterative, incremental, evolutionary
The team must work in a short time (usually 1-3 weeks) and also always add functionality to the software according to the client's needs

## Slide 10: Cost control & value-driven development
Software development is tailored to user needs, the team can quickly respond to user needs so that the time and costs of creating software can be controlled

## Slide 11: High-quality production
The cost of creating software can be reduced and the manufacturing process can be accelerated, but the quality of the software created must be maintained
By testing each software functionality after it has been created, Agile also accommodates this need

## Slide 12: Flexible & risk management
If you use the manufacturing method that is usually used and if you want to change the functionality of the wireframe that has been created, it requires a complicated process
Starting from meetings with system analysts to change software systems, changes to product release plans to changes in production costs so that software functionality is easily changed and ultimately software failures can be minimized.

## Slide 13: Collaboration
The development team is required to meet frequently to discuss project progress and feedback from clients which will later be added to the software, so that the team can collaborate optimally

## Slide 14: Self-organizing, self-managing teams
Hire the best people, provide and support their needs and then let them work. That is the difference between agile and other HR. With agile, developers can manage themselves, while team managers are only tasked with collaborating software developers with clients. So a solid team is created

## Slide 15: Agile XP Model (eXtreme Programming)
This model not only carries out the code and testing process, but also carries out the process of mapping the system architecture so that the coding and testing process can be carried out without disturbing the existing system. The ongoing system analysis process is carried out in order to better understand the system workflow

## Slide 16: Stages - Agile Model
Planning
Planning is a methodical process designed to achieve specific goals and decision making to achieve desired results. Requirements needed at this stage of data collection techniques:
Analysis of system requirements
Identify actors
Identify use cases

## Slide 17
Design
ADesign activities in application development aim to organize logical patterns in the system. A good design can reduce dependency between each process in a system. That way, if one feature on the system is damaged, it will not affect the system as a whole
Stages - Agile Model

## Slide 18: Stages - ModelAgile
Coding
After the various unit tests have been built, the team then continues its activities with writing application coding. XP applies the pair programming concept where each task of a module is developed by 2 programmers

## Slide 19: Testing
4. Testing
At this testing stage, the application is directly tested by the user or client and receives direct feedback regarding the application of the story described previously

## Slide 20: Advantages of XP
Immediate feedback after receiving a response from the user
Collective ownership which does not depend on one person for work
Changes and additions to requirements can be responded to even though the development process is almost complete
A development process that includes one person from the user side as an on-site customer makes communication easier during the development process
A popular method because it is more relaxed and non-restrictive
Cheaper costs
Able to automate tests
Respond to every feedback by carrying out tests, unit tests or system integration and don't delay because costs will increase (money, energy, time)
Lots of new ideas and dare to try them, dare to rework and every time an error is found, it is immediately corrected

## Slide 21: Lack
Developers must always be ready for change because change will always be accepted
Cannot create detailed code at the start (simplicity principle and also the recommendation to do what is needed that day)
XP has no formal documentation created during development. The only documentation is the initial documentation carried out by the user
Communication is always oral without formal documentation

## Slide 22: DSDM Agile Model (Dynamic Systems Development Method)
Dynamic System Development Methodprovideframework for building and maintaining systems in a limited time through the use of incremental prototyping in a conditioned environment

## Slide 23: DSDM Agile Model (Dynamic Systems Development Method)
1. Feasibility Study
Is a high-level feasibility report that allows the project steering committee to decide on the future of the project, and further feasibility studies

## Slide 24: DSDM Agile Model (Dynamic Systems Development Method)
2. Functional Model
Functional models consist of both working software prototypes and static models. This phase results in the processing of information obtained in business research

## Slide 25: DSDM Agile Model (Dynamic Systems Development Method)
3. Design and Build Iteration
This phase perfects the functional prototype developed to meet functional requirements (Modules), namely:Identify, Plan, develop, validate functions

## Slide 26: DSDM Agile Model (Dynamic Systems Development Method)
4. Implementation Phase
After various unitstestOnce built, the team then continues its activities with writing application coding. XP applies the pair programming concept where each task of a module is developed by 2 programmers

## Slide 27: ExcessDSDM (Dynamic Systems Development Method)
This method will build software quickly, 80% of the project is delivered in 20% of the total time to deliver the complete project
Dynamic System Development Method can be combined with eXtremeProgrammingresulting in a combination of process models that follow the Dynamic System Development Method and practices that are in line with eXtremeProgramming

## Slide 28: LackDSDM (Dynamic Systems Development Method)
Business Studies provides the basis for all subsequent product development
This phase looks at the affected business processes in detail and the information they require

## Slide 29: Conclusion
Agile means being fast, light, free to move. So when creating software using agile development methods innovation and innovation are neededresponsibilitybetween the development team and the client so that the quality of the software produced is good and the agility of the team is balanced
The Agile Manifesto is the values ​​used to underlie the ongoing Agile Software Development
Agile Software Development, interacting with personnel is more important than processes and tools, working software is more important than complete documentation, collaboration with clients is more important than contract negotiations, and responsiveness to change is more important than following a plan

## Slide 30
Agile Development Methods were developed because in traditional methodologies there are many things that make the development process unable to be successful according to user demands.
This methodology has been developed quite a lot, one of which is ExtremeProgramming(XP), Adaptive Software Development (ASD), Dynamic Systems Development Method (DSDM), Scrum Methodology, Crystal, Feature Driven Development (FDD), Agile Modeling (AM)

## Slide 31: SCRUM
Scrum
Translated from Indonesian to English - www.onlinedoctranslator.com

## Slide 32: Objective
Students are able to explain the concept of the Scrum framework which consists of
  Roles
  Events
  Artifacts

## Slide 33
Scrum is an Agile process that allows us to focus ondeliverywith the highest business value in the shortest time.
Scrum allows us to inspect software that is created quickly and repeatedly (every 2 weeks – once a month)
Personnel from the business side determine priorities. The team independently determines the best path todeliverthe features with the highest priority.
Every 2 weeks – 1 month, everyone can see the results of their work in the form of usable software, which can then be decided to be released or continued development in the next sprint.
Scrum in 100 words

## Slide 34: Scrum Has Been Used By:
Microsoft
Yahoo
Google
Electronic Arts
IBM
Lockheed Martin
Phillips
Siemens
Nokia
Capital One
BBC
Intuit
Nielsen Media
First American Real Estate
BMC Software
IPswitch
John Deere
Lexis Nexis
Sabre
Salesforce.com
Time Warner
Turner Broadcasting
Oce

## Slide 35: Scrum Has Been Used For:
Commercial software
In-house development
Contract project
Projectfixed-price
Financial applications
ISO 9001 certified application
Immersed system
24x7 system with 99.999%uptime
ProjectJoint Strike Fighter
Makingvideo games
FDA-approved, life-critical systems
Satellite control software
Website
Handheld software
Mobile phones
Network switching applications
ISV applications
Some of the big applications that we know

## Slide 36: Characteristics
independent team,self-organized
Products are processed in a series of activities lasting 1-4 weeks called "Sprints".
System requirements are compiled as items in a list referred to as “Product Backlog”.
Deliberately made not too rigid, detailed and technical.
Using certain generative rules to create an "agile environment" in project completion.
Is one of the "agile processes"

## Slide 37: Agile Manifesto
Process and tools
Individuals and interactions
over
Following a plan
Responding to change
over
Source: www.agilemanifesto.org
Comprehensive documentation
Working software
over
Contract negotiation
Customer collaboration
over

## Slide 38: Scrum
Cancel
Gift wrapping
Return
Sprints
2-4 weeks
Return
Sprint goals
Sprint backlog
Products that “can be used”
Products
backlog
Vouchers
Present
Coupon
Return
24 hours

## Slide 39: Scrum
Source:www.mountaingoatsoftware.com/scrum

## Slide 40: Sprints
Progress on a Scrum project is carried out in “Sprints”.
  Or known as "iteration" in the Extreme Programming method.
The general duration is 2-4 weeks or a maximum of 1 month.
Consistent duration will produce a good team work rhythm.
Software is designed, coded, and tested in each Sprint.

## Slide 41: Sequential vs. Sequential overlapping development
Source: “The New New Product Development Game” by Takeuchi and Nonaka.Harvard Business Review,January 1986.
Instead of working one by one until it's finished
...The Scrum Team does this in small increments but simultaneously.
Requirements
Design
Code
Test

## Slide 42: There should be no changes while the Sprint is running..
The duration of the Sprint must be planned according to the team's ability to prevent changes from occurring within one Sprint.
Change

## Slide 43: Scrum Framework
Product owner
ScrumMaster
Team
Roles
Sprint planning
Sprint review
Sprint retrospectives
Daily scrum meetings
Events
Product backlog
Sprint backlog
Burndown charts
Artifacts

## Slide 44: Scrum Framework
Product owner
ScrumMaster
Team
Roles
Sprint planning
Sprint review
Sprint retrospectives
Daily scrum meetings
Ceremonies
Product backlog
Sprint backlog
Burndown charts
Artifacts
Sprint planning
Sprint review
Sprint retrospectives
Daily scrum meetings
Ceremonies
Product owner
ScrumMaster
Team Member
Roles
Product backlog
Sprint backlog
Burndown charts
Artifacts

## Slide 45: Product owner
Determine what features must be in the product being developed.
Deciding content and release time.
Responsible for product profits (ROI).
Determine feature priorities based on market conditions.
Reorganize features and their priorities at each iteration, as needed.
Accept and/or reject team work results.

## Slide 46: The ScrumMaster
Play a “management” role in the project.
Responsible for upholding Scrum values ​​and practices.
Remove barriers/obstacles.
Ensure the team is fully functional and productive.
Ensure cooperation and closeness to allrolesand function within the team.
Protect the team from external interference.

## Slide 47: Team Member
Generally consists of 5-9 people.
Cross-functional:
  Programmer, QA Engineer, User, UI/UX Designer, etc.
All members must work full time.
  Although sometimes there are exceptions (Example: database administrator)
Teams are independent,self-organizing
  Ideally there is no position/title, but sometimes (very rarely) there can be.
Membership may not change while the Sprint is in progress.
  Can be replaced when there is a break between two Sprints.

## Slide 48: Scrum Framework
Product owner
ScrumMaster
Team
Roles
Sprint planning
Sprint review
Sprint retrospectives
Daily scrum meetings
Ceremonies
Product backlog
Sprint backlog
Burndown charts
Artifacts
Sprint planning
Sprint review
Sprint retrospectives
Daily scrum meetings
Ceremonies
Product owner
ScrumMaster
Team Member
Roles
Product backlog
Sprint backlog
Burndown charts
Artifacts
Product owner
ScrumMaster
Team
Roles
Product backlog
Sprint backlog
Burndown charts
Artifacts
Sprint planning
Sprint review
Sprint retrospectives
Daily scrum meetings
Events

## Slide 49
Sprint Planning Meeting
Sprint prioritization
Analysis and evaluation of product backlog.
Determining sprint goals
Sprint planning
Deciding how to achieve the sprint goal (design)
Create a sprint backlog (tasks) of the items in the product backlog items (user stories / features)
Estimate sprint backlog in man hours.
Sprints
goals
Sprints
backlog
Business conditions
Team capacity
Product backlog
Technology
Current product

## Slide 50: Sprint planning
The team selects items from the product backlog that they are confident they can complete within 1 Sprint.
Creating a Sprint Backlog:
  Each existing task is identified and estimated how long it will take in hours (1-16 hours)
  Done collaboratively, not alone by the Scrum Master.
The consideration used is "high level design" or "user story".
As someone who is going on holiday, I want to see photos of the available hotels.
Middle tier coding (8 hours)
Working on the user interface (4 hours)
Making test fixtures (4 hours)
Creating the main classes (6 hours)
Updating performance tests (4 hours)

## Slide 51: Event #1: Daily scrum
Characteristic:
  Daily
  A maximum of 15 minutes must be completed
  Stand up (No, seriously. The one whose turn it is to speak cannot sit down)
Not to “solve problems”
  Everyone is invited.
  But only those who are allowed to speak are: Team Members, ScrumMaster, and Product Owner
Helps to avoid prolonged meetings and going here and there.

## Slide 52: In Daily Scrums, everyone shares:
Here all team members must be honest. It's not just an image if it looks like you were working yesterday even though you were just doing ityoutube-an.
  Each person is committed to all his colleagues.
What were you doing yesterday?
1
What are you going to do today?
2
Is it availableblockers?
3

## Slide 53: Event #2: Sprint Review
The team presents what has been achieved at the end of one recently completed Sprint.
Generally in the form of demonstrating new features of the application being created or explaining the architecture in the application.
Informal
  Maximum 4 hours must be completed.
  Don't use PPT.
All teams participate.
Invite all related people and/or parties.

## Slide 54: Event #4: Sprint retrospective
Periodically review what is working and what is not working well.
Maximum 3 hours if the sprint is 1 month, or shorter.
Done every time a Sprint is finished.
Everyone takes part:
  ScrumMaster
  Product owner
  Team Member
  It could be our clients and others who need/are interested.

## Slide 55: In the Sprint Retrospective, we discuss: Start/Stop/Continue
The whole team gets together and discusses what they want:
Starting to do it
Stop doing
Keep doing it
Not only technically related, but it could be anything. As long as everyone agrees. Example: “Mom, we need snacks”

## Slide 56: Scrum Framework
Product owner
ScrumMaster
Team
Roles
Sprint planning
Sprint review
Sprint retrospectives
Daily scrum meetings
Ceremonies
Product backlog
Sprint backlog
Burndown charts
Artifacts
Sprint planning
Sprint review
Sprint retrospectives
Daily scrum meetings
Ceremonies
Product owner
ScrumMaster
Team Member
Roles
Product backlog
Sprint backlog
Burndown charts
Artifacts
Product owner
ScrumMaster
Team
Roles
Product backlog
Sprint backlog
Burndown charts
Artifacts
Sprint planning
Sprint review
Sprint retrospectives
Daily scrum meetings
Events
Product owner
ScrumMaster
Team
Roles
Sprint planning
Sprint review
Sprint retrospectives
Daily scrum meetings
Events
Product backlog
Sprint backlog
Burndown charts
Artifacts

## Slide 57: Product backlog
System Requirements.
A list of work to be achieved on a project.
Ideally expressed such that each item hasvaluewhich is real forend-user.
Priorities are set by the Product Owner.
Priorities can be reset at the start of each sprint.
This is the product backlog

## Slide 58: Example of a Product Backlog
Backlog Items | Estimate
Allow a guest to make a reservation. Features for guests to make reservations. | 3
As a guest, I would like to cancel the booking. | 5
As a guest, I would like to change the booking dates. | 3
As a hotel employee I want to be able to make income reports per room. | 8
RepairerrorAndexception. | 8
... | 30
... | 50

## Slide 59: Sprint Goals
A short statement that emphasizes where our work will focus during a Sprint.
Database Application
Fintech Applications
Life Sciences
Provides the features needed for population genetic studies.
Helps provide technical indicators in real-time with streaming data.
Making our application run on SQL Server and Oracle

## Slide 60: Managing the Sprint Backlog
Each person chooses for himself which backlog he wants to work on.
  No assignments.
Estimates of outstanding work are updated daily.
Any team member may add, delete, or change the Sprint Backlog.
Start and keep working for the duration of the Sprint.
If there is work that is unclear, make it into one Sprint Backlog item with an increased time estimate to be broken down later.
Update remaining unfinished work as the overall work becomes clearer.

## Slide 61: Example of a Sprint Backlog
Work
UI Coding
Middleware coding
Test middleware
Create a help menu
Create main classes
Monday
8
16
8
12
8
Tuesday
4
12
16
8
Wednesday
Thursday
4
11
8
4
Friday
8
8
Add error log
8
10
16
8
8

## Slide 62: Example of a “Sprint Burndown” Diagram
Chart: 
| 4/29/02 | 5/6/02 | 5/13/02 | 5/20/02 | 5/24/02
Region 1 | 760 | 780 | 840 | 800 | 790 | 750 | 705 | 725 | 700 | 660 | 648 | 609 | 580 | 350 | 277 | 170 | 103 | 70 | 40 | 0
O'clock

## Slide 63
O'clock
40
30
20
10
0
Monday
Tuesday
Wednesday
Thursday
Friday
Work
UI Coding
Middleware coding
Testing middleware
Create a Help menu
Sen
8
16
8
12
Cell
Wed
Thu
Fri
4
12
16
7
11
8
10
16
8
50

## Slide 64: Scalability
Generally each team consists of 7 ± 2 people
  Scalability can be achieved with a “team within a team” setup
Scalability factor
  The type of application being worked on
  Team size
  Team distribution
  Project duration
Scrum is proven, and can be used in projects of 500+ people.

## Slide 65: Scaling through the Scrum of scrums

## Slide 66: Scrum of scrums of scrums

## Slide 67: Any questions?